## Slide 1: Hackathon 2017
Aadhar based App

## Slide 2: Applications of Idea
Core –
  New Registration of Patients
    Mapping Aadhar ID to N-Gen (Custom) Management System
    Adding, Updating profiles
    Insurance Linking
  Inserting Medical information
    Adding medical details (Documents, bills, etc.) in secure location.
    Securely Accessing those details when required
  Will be patient and hospital facing
    Patient – Get Information about bills, dose, medical history, insurance.
    Hospital – More detailed informational above.
Extensions –
  Converting already present Hospital managed patient information.
    Ex – Give a UI mapper from hospital schema to our schema
  Insurance detailed information retrieval.
    If possible and if easy to implement – Option to Renew insurance
  Auto bill payment (through paytm in beginning, and insurance)

## Slide 3: Technologies Required
UX –
  HTML5
    Patient (running in app in iOS, Android and windows with fingerprint sensor).
    Hospital – same as above but also option without fingerprint
Backend – C#
  API with Aadhar
  API with UX
  Database for information storage
  Insurance retrieval API
  Extensions –
    Paytm API
    Insurance advanced API
Github repository – Source control

## Slide 4: Effort Estimation
UX/UI –
  HTML – 15 Man-days
  iOS, Android and windows integration - 6 Man-Days
Backend
  REST Architecture – 6 Man-days
  API Aadhar - 3 Man-days
  API with UI plus Model – 15 days
  Insurance API – 6 days
  Extensions –
    Paytm API – 3 Man-days
    Insurance advanced API – 40 days
Total – 51 days (without extension)

## Slide 5: Division
UX/UI – Gourav
Backend – (& represents parallel work)
  Architecture – Harish, Ankur, Vidya Sagar and review by Chandan
  Rest API – Harish, Ankur and Vidya Sagar
  Database – Harish & Aadhar – Ankur
  Integration – Harish/Ankur and Vidya Sagar & Insurance – Ankur
  Extensions – To be decided later

## Slide 6: Phases – Phase 1
UI
  Launch Browser in all OS apps
  Get connection to backend
  Fingerprint information retrieval.
  Prototyping UI through PowerPoint/other tools
Backend
  Aadhar basic retrieval.
  Basic mapping between Aadhar and patient management system.